Group 12

Work Plan for Next Iterations

Ecse – 321

Below will list the remaining functionality to be added to the project along with the tentative date of delivery.

1ST Iteration:

* Add supply
  + Done. First deliverable

2ND Iteration:

* Remove supply
* Add/Remove Equipment
  + Delivery Date: October 23rd 2016
  + Effort required: Medium

3rd Iteration:

* Add Employee
* Add Schedule
  + Delivery Date: October 30th 2016
  + Effort required: A lot

4th Iteration:

* Interface Implementation (Create a better view)
* Testing high priority items
  + Delivery Date: November 4th 2016
  + Effort required: medium

5th Iteration:

* Display Supply
* Display Equipment
  + November 13th 2016
  + Effort required: A lot

6th Iteration:

* Check Staff Schedule
* View all staff members
  + Delivery Date: November 20th 2016
  + Effort Require: A lot

7th Iteration:

* Update supply
* Keep Track of the Sales of Menu Items
* Popularity Report
  + Delivery Date: November 30th 2016
  + Effort Required: A Lot

8th and beyond (If necessary)

* Bug Fixes
* Error Fixes
* Unforeseen Issues
* Further Testing
  + Delivery Date: TBD
  + Effort Required: TBD