Group 12

Work Plan for Next Iterations

Ecse – 321

Note: Everything that is highlighted in green is complete.

*Note: Everything that is in italics indicates a change in the work plan*

Below will list the remaining functionality to be added to the project along with the tentative date of delivery.

Note that all the programming for iterations up to and not including 8 have been completed for the java portion of the project. Only the android and php versions remain.

1ST Iteration:

* Add supply
  + Completion Date: First deliverable
  + Effort required: Medium

2ND Iteration:

* Remove supply
* Add/Remove Equipment
  + Completion Date: October 19th 2016
  + Effort required: Medium

3rd Iteration:

* Add Employee
* *Remove Employee*
* Add Schedule
  + Completion Date: October 25th 2016
  + Effort required: A lot

4th Iteration:

* Interface Implementation (Create a better view)
* Testing high priority items
  + Completion Date: October 29th 2016
  + Effort required: medium

5th Iteration:

* Display Supply
* Display Equipment
  + Completion Date: November 13th 2016
  + Effort required: A lot

6th Iteration:

* Check Staff Schedule
* View all staff members
  + Delivery Date: November 20th 2016
  + Effort Require: A lot

7th Iteration:

* Update supply
* Keep Track of the Sales of Menu Items
* Popularity Report
  + Delivery Date: November 30th 2016
  + Effort Required: A Lot

8th and beyond (If necessary)

* Bug Fixes
* Error Fixes
* Unforeseen Issues
* Further Testing
  + Delivery Date: TBD
  + Effort Required: TBD