Group 12

Work Plan for Next Iterations

Ecse – 321

Note: Green Highlights = done

Below will list the remaining functionality to be added to the project along with the tentative date of delivery.

Note that all the programming for iterations up to and not including 8 have been completed for the java portion of the project. Only the android and php versions remain.

1ST Iteration:

* Add supply
  + Done. First deliverable

2ND Iteration:

* Remove supply
* Add/Remove Equipment
  + Delivery Date: October 23rd 2016
  + Effort required: Medium

3rd Iteration:

* Add Employee
* Add Schedule
  + Delivery Date: October 30th 2016
  + Effort required: A lot

4th Iteration:

* Interface Implementation (Create a better view)
* Testing high priority items
  + Delivery Date: November 4th 2016
  + Effort required: medium

5th Iteration:

* Display Supply
* Display Equipment
  + November 13th 2016
  + Effort required: A lot

6th Iteration:

* Check Staff Schedule
* View all staff members
  + Delivery Date: November 20th 2016
  + Effort Require: A lot

7th Iteration:

* Update supply
* Keep Track of the Sales of Menu Items
* Popularity Report
  + Delivery Date: November 30th 2016
  + Effort Required: A Lot

8th and beyond (If necessary)

* Bug Fixes
* Error Fixes
* Unforeseen Issues
* Further Testing
  + Delivery Date: TBD
  + Effort Required: TBD